earCrawler: Code Improvement and Issue Fix Plan
(Based solely on the attached review output)

Date: January 30, 2026

Scope & Constraints

This document translates the attached review output into a structured, actionable improvement plan. All recommendations are derived from (and limited to) the content of that review output.

# 1. Critical Findings and Immediate Priorities

These items are the fastest path to making evaluation results reflect real system quality (not missing artifacts), and to reducing the project’s biggest compliance failure mode: correct-looking outputs without traceable grounding.

## 1.1 Biggest bottleneck to address first

Replace the current Federal Register term-search derived section text with authoritative, section-level regulatory text for retrieval and evaluation alignment.

Ensure retrieval/indexing cannot silently fail (e.g., “used_sections=[]” runs) when the FAISS index is missing.

## 1.2 Biggest risk to mitigate

Prevent outputs that achieve high label accuracy while failing grounding and citation traceability.

Reduce complexity from “two KG/schema worlds” coexisting without a clear canonical boundary.

# 2. Retrieval Corpus, Indexing, and Section-ID Alignment

Your review output indicates grounding failures often trace back to retrieval not operating on authoritative section text, and to silent empty retrieval when index artifacts are missing.

## 2.1 Build an authoritative section-level text corpus (replace FR term-search-as-section-text)

Define a canonical 'text corpus for retrieval' specification: what counts as a document, how section IDs are represented, and chunk boundaries (section/subsection/paragraph).

Ingest section text directly from an authoritative source of truth (eCFR API or an approved offline snapshot), chunked by section/subsection, and use that corpus to build the FAISS index.

Map and preserve stable section identifiers (e.g., expectations like EAR-736.2(b)) so eval evidence and citations can align to retrieval results.

## 2.2 Make indexing and retrieval failure modes explicit (no silent empty runs)

Fail-fast when running RAG eval/CLI if index.faiss (and its metadata) is absent; do not default to returning empty retrieval results.

Add an explicit “index missing” error mode and a clear remediation message (how to build/rebuild the index).

## 2.3 Use coverage tooling as the debugging north star

Run retrieval coverage checks (earctl eval fr-coverage) on v2 datasets and treat missing-in-retrieval as the primary blocking issue before tuning prompts/models.

Adopt the Phase 1 acceptance criterion: missing-in-retrieval ≤ 10% (or document why it cannot be achieved with the current corpus).

# 3. Knowledge Graph Boundary, Namespaces, and “KG Expansion”

The review output highlights namespace fragmentation and a file-backed 'KG expansion' stub that limits true graph-based reasoning.

## 3.1 Establish a canonical KG boundary and IRI strategy

Write a short “KG boundary” document that states which RDF/IRI space is canonical going forward (e.g., example.org/ear# vs ear.example.org/schema#) and how/where named graphs are versioned.

Create a one-time namespace migration plan and update dataset references to the canonical namespace to simplify grounding and citation alignment.

## 3.2 Replace file-backed KG expansion with real Fuseki queries (when scaling capability)

Treat the current JSON sidecar (kg_expansion.json) as a temporary stub and plan to replace it with runtime Fuseki queries for deterministic subgraph expansion (as referenced by the TODO in pipeline.py).

When implemented, persist structured KG paths used by answers so explainability includes both section quotes and graph provenance.

# 4. Grounded Answer Contract: Prompts, Parsing, and Enforcement

The review output calls out that strict JSON prompts exist, but the surrounding system tolerates contract violations via silent fallbacks and heuristic label inference.

## 4.1 Remove silent fallbacks and enforce a strict JSON schema

If JSON parsing fails, do not silently accept freeform text. Fail the item (or return an explicit structured error) so evaluation reflects true model/system performance.

Add a validator that enforces: fixed keys only, correct types, and no extra keys.

## 4.2 Require machine-checkable citations with quotes (grounded answer contract)

Require citations[] objects with at least: {section_id, quote}.

Enforce: at least one citation quote must be a substring of provided retrieved context. If not, label must be unanswerable.

Persist citations[] and any quoted spans/doc-span identifiers in outputs for auditability.

## 4.3 Strengthen refusal behavior (“I don’t know” contract)

Define unanswerable operationally as “no supporting quote for the key claim” and require a short refusal plus a retrieval-guidance hint (e.g., missing ECCN/destination/end-use).

Separate label decision from answer text: emit label first; constrain answer_text based on label (unanswerable must not assert a compliance outcome).

Add evidence_ok (true/false) with reasons; reject outputs where evidence_ok=false.

Add an Assumptions array; if non-empty, require unanswerable unless assumptions are directly supported by retrieved context.

# 5. Evaluation Harness Upgrades and CI Gates

You already have datasets, evidence validation, coverage checks, and grounding tooling. The biggest upgrades are citation correctness metrics, deterministic golden tests, and gating.

## 5.1 Persist explainability artifacts per item

Store the model’s structured citations[] and justification (if requested) in the per-item eval outputs, not just used_sections.

Create a per-answer JSON artifact pack suitable for a UI: question, label, answer, citations, retrieved docs, trace_id.

## 5.2 Add citation correctness metrics and regression suites

Compute citation precision/recall against evidence.doc_spans and expected sections referenced by datasets.

Add regression suites for known failures: label correct but expected section not retrieved; reserved section cited; out-of-scope must refuse; infra errors separated from model errors.

## 5.3 Add deterministic golden tests to CI

Create a 10–20 case golden set executed in CI with a stubbed LLM that returns fixtures (no network) to gate retrieval/citation logic deterministically.

Adopt the Phase 2 acceptance criteria from the review output: unanswerable accuracy ≥ 0.9; grounding-contract pass rate ≥ 0.8 on the golden set; and 0 known-bad citations (precision=1.0).

# 6. Windows Reliability: Fix Test Collection Failures and Make pytest Green

The review output reports pytest collection failures on Windows due to torch import errors (WinError 126, shm.dll) in finetune-related tests.

## 6.1 Make torch-dependent tests robust on Windows

Guard torch-dependent tests with broader skipping that covers both ImportError and OSError (to handle WinError 126).

Gate LoRA/finetune tests behind a marker enabled only in known-good GPU environments; keep the default Plus-account Windows dev loop green.

## 6.2 Keep evaluation and retrieval tests network-free

Prefer deterministic fixtures and stubbed LLMs for CI and local Windows runs to avoid remote provider instability and context egress risks.

# 7. Security and Compliance Controls for Remote LLM Usage

Remote LLM calls are already gated off by default. The review output recommends making the policy explicit and auditable per answer.

## 7.1 Make the remote-call policy explicit and auditable

Add a per-answer “data egress decision” record: provider, model, redaction mode, and context hashes.

Offer a default “no remote” deployment mode that is easy to verify through configuration and logs.

# 8. Performance and Observability Improvements (Only Where Visible in the Review Output)

The review output notes potential latency from loading heavy retrieval components and remote LLM calls, and recommends caching and retrieval-only debug paths.

## 8.1 Reduce latency and improve debuggability

Warm the SentenceTransformer model at API startup to reduce first-query latency.

Cache embeddings where possible and add a “retrieval-only” fast path to debug grounding without LLM latency.

Track and report latency per stage (retrieval vs generation) using existing structured logging and redaction policies.

# 9. Implementation Roadmap (Phased, with Acceptance Criteria)

This roadmap preserves the review output’s sequencing: stabilize retrieval and test reliability first, then enforce groundedness and evaluation gates, then scale to graph-based reasoning.

## 9.1 Phase 1: Stabilize (stop bleeding)

Deliverables: authoritative retrieval corpus + index builder; fail-fast on missing index; Windows test robustness.

Done means: missing-in-retrieval ≤ 10% (or documented limitation); RAG eval fails clearly when index missing; pytest -q green on a clean Windows environment without GPU deps.

## 9.2 Phase 2: Prove correctness (grounded, auditable answers)

Deliverables: grounded answer contract (citations + quotes) with strict validator; persisted explainability artifacts; new citation correctness metrics; golden set gates in CI.

Done means: grounding-contract pass rate ≥ 0.8 on golden set; 0 hallucinated citations on golden set (precision=1.0).

## 9.3 Phase 3: Scale capability (GraphRAG and real compliance reasoning)

Deliverables: replace file-based KG expansion with real Fuseki queries; return structured KG paths; add temporal/version handling if in scope; add human-in-the-loop measurement harness.

Done means: measurable lift in multi-hop tasks vs FAISS-only retrieval (ablation); defensible trace per answer: section quotes + KG path + provenance hash.

## 9.4 Quick wins and “do not do yet”

Quick wins (48 hours): index-missing explicit error; persist citations/justification; tighten prompt contract + validator; run fr-coverage on v2; fix torch test skipping.

Do not do yet: train bigger models or multi-agent orchestration before retrieval+grounding is reliable; build GUI before answer JSON contract and eval gates stabilize; build a full policy reasoning engine before unifying KG namespaces.

# Appendix. Top Maintainer Questions to De-risk the Next Sprint

Which RDF/IRI space is canonical going forward, or are multiple named graphs intended?

What is the authoritative source of truth for section-level text, and how should stable section IDs be mapped?

What is the target unit of retrieval (section, subsection, paragraph, sentence, obligation node)?

What is the required security posture for LLM calls: can any context leave the machine, or must everything be air-gapped?

What is the product output contract: label-only, label+citations, or full structured trace?

What should “unanswerable” mean operationally (insufficient evidence, out-of-scope, missing user inputs, consult counsel)?

Which metric is the go/no-go: label correctness, groundedness/citation correctness, or human time saved (and thresholds)?

What is Fuseki’s intended runtime role: subgraph expansion, offline materialization, or external serving only?

Should CI gate on retrieval coverage/grounding deterministically, or only on schema/determinism?

Which deployments matter most: Windows desktop operator tool, containerized service, or both (and offline mode expectations)?