# Current Alignment

Phase A — Corpus Curation: loaders, transforms, analytics; deterministic fixtures present.

Phase B — Knowledge Graph: ontology, SHACL, emit/load, Fuseki/Jena bootstrap, integrity gates, CI.

Phase C — LLM Fine-Tuning: QLoRA scaffolding, sample datasets; config plumbing exists.

Phase D — RAG Integration: retriever + agent modules; FastAPI facade + OpenAPI.

Phase E — Evaluation: seeded harness and perf tests; needs task/metric expansion.

Phase F — Explainability & Release: packaging, installer, SBOM, telemetry, RBAC, audit in place.

# Phase-by-Phase Gaps & Next Steps

Phase A: finalize canonicalization/merge; provenance + redaction enforcement; snapshotting + jobs.

Phase B: freeze v1 ontology/shapes; export profile verification; SPARQL perf budgets in CI.

Phase C: dataset builders; experiment tracking/configs; model card + compliance checks; HPC templates.

Phase D: unified retrieval + ranking; caching + tracing; agent tool-use for SPARQL.

Phase E: define tasks/metrics and regression gates; dashboards; red-team and compliance tests.

Phase F: explainability surfaces in API; signed artifacts; SDK + docs; Windows service ops.

# Cross-Cutting

Security/RBAC/Audit: extend to RAG and model endpoints; deny-by-default.

Observability: canaries + metrics for SPARQL latency, job lag, API availability.

Privacy: enforce redaction across corpus, logs, telemetry, datasets.

# Immediate Next Steps (2–3 weeks)

Lock Phase B baseline: freeze ontology/shapes; export profile hashes; SPARQL perf warmers.

Phase A hardening: dedupe/merge + snapshots + operator run summaries.

API + RAG touchpoint: align OpenAPI, add basic RAG endpoint stub with traces.

Packaging & Ops: dry-run release scripts; signed artifacts + SBOM.

# Milestones

M1: Windows-first end-to-end demo with CI gates.

M2: Complete Phase B with export verification + API docs/SDK.

M3: Phase C bootstrap with dataset builders and baselines.

M4: Phase D/E with unified retrieval and continuous evaluation.

M5: Phase F release with explainability and signed packages.