earCrawler Project Execution Plan (Codex in VS Code)

Derived solely from: Review Pass 5 (Codex VS Code report)

# Context and Operating Constraints

This execution plan is based only on the attached Codex review report. All work is executed inside VS Code on Windows using the Codex plugin with either GPT-5.2 or GPT-5.3-codex. Steps are ordered by importance and risk reduction, with verification gates after each major change.

# How to Use This Plan

For each step below, run the provided Codex prompt in the VS Code Codex panel. Prefer small, reviewable diffs. After each step, run the verification commands/tests listed. If a step requires a design decision, record the decision in the repo (e.g., docs or decision log) before implementing.

# Stepwise Execution Plan

## Step 1. Fix or remove the RAG Docker image that appears to be a no-op

Execution model: GPT-5.3-codex  Reasoning level: Extra high

The report flags a critical release risk: docker/rag.Dockerfile runs `python -m earCrawler.rag.retriever` but retriever.py has no __main__ entrypoint, so the container likely exits immediately. Decide whether the RAG image should be a long-running service, a batch job, or be removed from CI/release.

Scope (from report evidence):

- docker/rag.Dockerfile

- .github/workflows/ci.yml

- .github/workflows/release.yml

- tests/tooling/test_runtime_service_surface.py

- earCrawler/rag/retriever.py (entrypoint expectation)

Codex prompt (copy/paste):

You are Codex in VS Code on Windows. Do NOT edit yet.
1) Inspect docker/rag.Dockerfile, earCrawler/rag/retriever.py, and CI workflows that build/push the rag image.
2) Propose 2 options:
   A) Make the rag image a real runtime (long-running) service with a documented entrypoint.
   B) Remove the rag image from CI/release and repo docs if it has no supported runtime.
3) For the chosen option, implement the minimal change set with small diffs.
4) Add/extend a test in tests/tooling/test_runtime_service_surface.py so CI fails if the rag image CMD is invalid.
5) Update any docs that mention the rag image behavior.
After changes, show a concise diff summary and the exact commands to verify locally.

Verification / acceptance checks:

- docker build -f docker/rag.Dockerfile .

- docker run --rm <built_image> (expected: stays up or performs the documented task)

- pytest -q tests/tooling/test_runtime_service_surface.py

Notes:

Record the decision (service vs batch vs remove) in a short doc section or decision log entry.

## Step 2. Align RBAC policy with actual enforcement across CLI commands

Execution model: GPT-5.3-codex  Reasoning level: Extra high

The report flags a critical security/compliance mismatch: security/policy.yml exists, but multiple high-impact CLI commands are not decorated with @policy.enforce. Either enforce RBAC consistently for intended commands, or update policy/docs/tests to reflect reality.

Scope (from report evidence):

- security/policy.yml

- earCrawler/security/policy.py

- earCrawler/cli/__main__.py (crawl, kg-serve, eval group noted)

- earCrawler/cli/ear_fetch.py (fetch-ear noted)

- tests/cli (extend coverage similar to tests/cli/test_api_rbac.py)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: RBAC consistency.
1) Enumerate CLI commands and subcommands defined in earCrawler/cli/__main__.py and earCrawler/cli/ear_fetch.py.
2) Compare them to the allow/deny rules in security/policy.yml.
3) Propose an enforcement policy: which commands must be protected and which remain unprotected (with rationale).
4) Implement either:
   - Add @policy.enforce decorators (or equivalent) to bring enforcement in line with policy.yml, OR
   - Update policy.yml and README claims to match what is actually enforced.
5) Add/extend pytest tests under tests/cli to verify:
   - Protected commands deny unauthorized roles with non-zero exit
   - Authorized roles succeed
6) Ensure audit ledger events occur for protected commands (per ledger.py behavior noted in report).
Keep diffs small. Output: diff summary + tests to run.

Verification / acceptance checks:

- pytest -q tests/cli

- Run: py -m earCrawler.cli --help (sanity)

- Run at least one protected command under a denied role/config and confirm non-zero exit + expected message

Notes:

This step is high-risk behaviorally; prefer to land enforcement + tests together.

## Step 3. Unify dependency sources and hermetic install story

Execution model: GPT-5.3-codex  Reasoning level: High

The report identifies drift between requirements.in, requirements.txt, and requirements-win-lock.txt, undermining reproducibility and the README’s 'optional RAG extras' messaging. Establish one authoritative dependency source, regenerate derived files, and align README/CI.

Scope (from report evidence):

- requirements.in

- requirements.txt

- requirements-win-lock.txt (and related lock inputs if present)

- docs/ops/hermetic_toolchain.md

- .github/workflows/ci.yml (install steps)

- README.md (root) for install + 'RAG extras optional' statement

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: reproducible installs.
1) Compare requirements.in vs requirements.txt vs requirements-win-lock.txt and identify mismatches, especially ML deps (torch/transformers/sentence-transformers) and platform markers.
2) Propose a single source of truth (likely requirements.in + platform-specific lock generation).
3) Implement the alignment:
   - Regenerate requirements.txt and/or lockfiles from the chosen source
   - Ensure README.md accurately describes standard install and hermetic/offline install
   - Resolve 'RAG extras optional' mismatch: either move ML deps behind extras/markers or update the README to match reality.
4) Update CI install steps if needed to use the intended lockfile path.
Provide: diff summary + exact clean-venv install commands for Windows that should now work.

Verification / acceptance checks:

- On a clean venv: python -m pip install -r requirements.txt

- pip install -e . (editable) or install wheel if that is the documented path

- pytest -q (or at least pytest -q -m 'not network')

## Step 4. Resolve packaging metadata drift between setup.py and pyproject.toml

Execution model: GPT-5.2  Reasoning level: Medium

The report notes setup.py conflicts with pyproject.toml (different version and console scripts), which can confuse contributors and create alternate build paths. Make packaging single-source-of-truth.

Scope (from report evidence):

- setup.py

- pyproject.toml

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: packaging single source of truth.
1) Inspect setup.py and pyproject.toml for version, scripts/entrypoints, and metadata conflicts.
2) Decide the supported path (pyproject.toml). Implement one of:
   A) Delete setup.py if unused, or
   B) Replace setup.py with a minimal shim that defers to pyproject metadata.
3) Ensure the console script remains 'earctl' (as per pyproject) and version matches.
Keep changes small and document any deprecations in README or CONTRIBUTING if present.
Output: diff summary and build verification commands.

Verification / acceptance checks:

- python -m build --wheel

- pip install dist/*.whl

- earctl --help (or py -m earCrawler.cli --help)

## Step 5. Update stale documentation artifacts (container README and package README)

Execution model: GPT-5.2  Reasoning level: Medium

The report flags stale docs: container/README.md references missing train.py; earCrawler/README.md references client methods that do not exist. Update docs to only show real entrypoints and tested examples.

Scope (from report evidence):

- container/README.md

- earCrawler/README.md

- README.md (root) as needed

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: docs accuracy.
1) Inspect container/README.md and confirm the referenced commands/files exist.
2) Replace references to missing train.py with real supported commands from the repo:
   - earctl CLI commands
   - uvicorn service.api_server.server:app
   - eval commands (e.g., earctl eval run-rag)
3) Inspect earCrawler/README.md examples referencing TradeGovClient.list_countries() and FederalRegisterClient.list_documents().
   - Either update the examples to call real existing methods, or remove the examples.
4) Ensure examples are runnable (add a tiny smoke test snippet if appropriate).
Output: updated docs diff + how to validate examples.

Verification / acceptance checks:

- Quick grep: ensure docs no longer mention train.py if it does not exist

- If examples provided, run them in a clean venv and confirm they work

## Step 6. Harden API middleware: malformed Content-Length and exception leakage

Execution model: GPT-5.2  Reasoning level: High

The report identifies middleware issues: int(Content-Length) can throw ValueError, and 500 responses include detail=str(exc), risking information disclosure. Implement defensive parsing and sanitize 500 details while preserving logs.

Scope (from report evidence):

- service/api_server/middleware.py

- tests/api (add/extend tests)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: safer middleware.
1) In service/api_server/middleware.py, locate Content-Length handling and wrap int(length) in try/except.
   - On malformed header, return a clean 400 (or 413 if appropriate) ProblemDetails response.
2) Locate 500 error handling that uses detail=str(exc). Replace client-facing detail with a generic message.
   - Ensure the full exception remains in server logs.
3) Add tests under tests/api to cover:
   - Content-Length: not-a-number returns 4xx
   - A forced internal exception returns 500 with sanitized detail
4) Keep responses consistent with existing ProblemDetails schema.
Output: diff summary + pytest commands.

Verification / acceptance checks:

- pytest -q tests/api

- Manual smoke: start API and hit an endpoint with malformed Content-Length header, confirm 4xx

## Step 7. Version groundedness gate thresholds and ensure clean-checkout load works

Execution model: GPT-5.2  Reasoning level: High

The report notes groundedness thresholds are referenced by code (DEFAULT_PHASE2_GATES_PATH) but were untracked in the workspace. Ensure eval/phase2_groundedness_gates.json is committed and add a test that it loads on a clean checkout.

Scope (from report evidence):

- earCrawler/eval/groundedness_gates.py

- eval/phase2_groundedness_gates.json (ensure tracked)

- tests/golden or tests/eval (add a load test)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: groundedness config is versioned.
1) Confirm whether eval/phase2_groundedness_gates.json exists and is tracked.
2) Ensure earCrawler/eval/groundedness_gates.py loads thresholds from that path reliably.
3) Add a test that fails if the gates file is missing or cannot be loaded.
4) Keep the test deterministic and offline.
Output: diff summary + tests to run.

Verification / acceptance checks:

- python -c "from earCrawler.eval.groundedness_gates import load_phase2_gate_thresholds; load_phase2_gate_thresholds()"

- pytest -q -k groundedness (or the specific new test)

## Step 8. Decide whether service/ ships in the wheel and align packaging + docs

Execution model: GPT-5.2  Reasoning level: Medium

The report flags that service/ is not included in setuptools packages.find include list. If the wheel is installed and run outside repo root, imports like service.api_server.server may fail. Decide whether service/ should be included in distribution or explicitly require running from repo root.

Scope (from report evidence):

- pyproject.toml ([tool.setuptools.packages.find] include list)

- scripts/api-start.ps1

- service/api_server/server.py

- README.md (run instructions)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: installation/runtime clarity.
1) Verify pyproject.toml package include list and whether 'service' is included.
2) Decide:
   A) Include service* in the packaged wheel so imports work anywhere, OR
   B) Document that API must be run from repo root (and ensure scripts enforce that).
3) Implement the chosen option with minimal changes.
4) Add a simple verification (script or test) that catches regressions.
Output: diff summary + verification commands.

Verification / acceptance checks:

- Build wheel and install into a clean venv: python -m build --wheel && pip install dist/*.whl

- From outside repo root: python -c "import service.api_server.server" (should succeed if included)

Notes:

If you choose option B, tighten docs and scripts so failures are explicit and friendly.

## Step 9. Add CI/test gate for all published Docker artifacts

Execution model: GPT-5.2  Reasoning level: High

The report notes existing runtime service surface tests assert docker/api.Dockerfile, but not docker/rag.Dockerfile. Regardless of the decision in Step 1, ensure published artifacts are gated by tests so regressions don’t ship.

Scope (from report evidence):

- tests/tooling/test_runtime_service_surface.py

- docker/*Dockerfile

- .github/workflows/ci.yml

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: published docker artifacts are gated.
1) Review tests/tooling/test_runtime_service_surface.py and enumerate which docker artifacts are asserted.
2) Extend the tests to cover all docker images built/published in CI/release.
3) For each Dockerfile, assert the CMD/ENTRYPOINT references a valid runtime (or documented batch behavior).
4) Ensure tests run on Windows CI without requiring Docker to be installed (parse files, don't build images).
Output: diff summary + pytest invocation.

Verification / acceptance checks:

- pytest -q tests/tooling/test_runtime_service_surface.py

- CI should fail if a Dockerfile CMD references a non-existent module

## Step 10. Reduce repo noise: handle large/stale dir-tree*.txt artifacts

Execution model: GPT-5.2  Reasoning level: Low

The report flags large dir-tree*.txt files as likely stale repo bloat. If they are not used by build/docs, move to docs/ or remove and ensure .gitignore covers regenerated outputs.

Scope (from report evidence):

- dir-tree.txt and variants (as present)

- .gitignore (if needed)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: remove stale artifacts safely.
1) Locate dir-tree*.txt files and search for references (git grep) to confirm whether they are used.
2) If unused, either delete them or move them to docs/ with an explanation.
3) Update .gitignore if these are autogenerated.
Output: diff summary + reference search results.

Verification / acceptance checks:

- git grep dir-tree (should show no required runtime references)

- pytest -q (spot-check nothing depended on these files)

## Step 11. Deprecate unsafe pickle metadata path in retriever (optional hardening)

Execution model: GPT-5.2  Reasoning level: Medium

The report notes pickle is used for legacy retriever metadata, which is unsafe for untrusted files. Prefer JSON-only metadata and remove auto-load of .pkl, unless external tooling depends on it.

Scope (from report evidence):

- earCrawler/rag/retriever.py

- tests/rag/test_retriever.py (verify behavior)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: remove unsafe pickle footgun.
1) Locate pickle.load usage for legacy metadata in earCrawler/rag/retriever.py.
2) Determine whether tests or docs rely on .pkl metadata.
3) Implement a safe deprecation:
   - Default: do not load .pkl automatically
   - If needed, keep an explicit opt-in flag/env var for legacy pickle loading, with warnings
4) Update or add tests to confirm default behavior is JSON-only.
Output: diff summary + tests to run.

Verification / acceptance checks:

- pytest -q tests/rag/test_retriever.py

- Confirm no default path loads pickle

Notes:

Do this after core release artifacts and RBAC are stabilized.

## Step 12. Document the Evaluation Contract and groundedness metrics in the root README

Execution model: GPT-5.2  Reasoning level: Low

The report highlights a strong contract-first eval posture (schema, manifest, groundedness split metrics). Capture this in root README for onboarding and reproducibility.

Scope (from report evidence):

- README.md (root)

- eval/schema.json, eval/manifest.json

- earCrawler/eval/groundedness_gates.py (metrics description)

Codex prompt (copy/paste):

You are Codex in VS Code. Goal: improve README clarity.
1) Add a concise 'Evaluation Contract' section to the root README:
   - Link to eval/schema.json and eval/manifest.json
   - State the primary eval outputs and how to validate datasets
2) Add a short note on groundedness evaluation beyond citation presence (validity/support/overclaim split).
3) Ensure all referenced commands exist (e.g., python eval/validate_datasets.py).
Output: diff summary + a quick checklist a new contributor can follow.

Verification / acceptance checks:

- python eval/validate_datasets.py

- README links resolve and commands exist

# Appendix: Minimal Hand-off Summary (for Planning)

If you later paste results into GPT-5.2 Thinking (web), include:
- Which steps were completed and links/commit hashes
- Any decisions made (RAG image intent; RBAC scope; whether service/ ships in wheel; deps optionality)
- Test results and any failures
- Remaining UNKNOWNs from the original report