Executive Summary

This proposal details a staged, proof-of-concept (POC) AI pipeline for export control compliance question answering beginning with development on the UT Tyler Data Analytics Lab (DAL) and culminating in large-scale training on TACC. Our key research question is: Can a retrieval-augmented, knowledge-graph-backed LLM trained on the EAR, BIS Entity List, and NSF Research Security case studies achieve ≥ 90 % grounded accuracy on a 500-item QA benchmark while halving human review time? To answer this, we will (1) curate a versioned corpus; (2) construct a KG in Apache Jena; (3) fine-tune an LLM with QLoRA+LoRI; (4) integrate RAG for grounding; and (5) evaluate with NLLP-24 and GroUSE benchmarks (University of Texas at Tyler, n.d.; Bureau of Industry and Security [BIS], n.d.-a, n.d.-b; National Science Foundation [NSF], 2023; The Apache Software Foundation, n.d.; Hu et al., 2024; Johnson, 2024; Muller et al., 2025; Reuters, 2025).

Research Question & Objectives

Research Question: Can a RAG-augmented LLM, underpinned by an Apache Jena KG, achieve ≥ 90 % grounded accuracy on a 500-item export-compliance QA benchmark and reduce legal-review time by ≥ 50 %?

Key Objectives:

- Corpus Curation: Version the EAR clauses and BIS Entity List; integrate NSF JSR-22-08 case studies (NSF, 2023).

- KG Construction: Use Apache Jena TDB2, ARQ, Fuseki, and rule-based reasoners to implement export-control rule checks (The Apache Software Foundation, n.d.).

- LLM Fine-Tuning: Apply QLoRA+LoRI adapters to Legal-BERT and a 7B LLM, preserving general capabilities (Hu et al., 2024).

- RAG Integration: Fuse KG facts and regulatory text into the LLM, targeting < 500 ms per query on TACC (Wired, 2024).

- Evaluation: Develop a 500-item benchmark; measure accuracy with NLLP-24 and evaluator consistency with GroUSE (Johnson, 2024; Muller et al., 2025).

Institutional Infrastructure & Partnerships:

DAL provides eight high-end workstations and two ML servers with a 10 Gbps link to TACC’s supercomputers (University of Texas at Tyler, n.d.). TACC resources include:

- Vista: 96 GiB HBM3 GH200 GPUs + 72-core CPUs; 400 Gbps InfiniBand (TACC, n.d.-a).

- Stampede 3: 20 nodes × 4 PVC GPUs (832 BF16 TFLOPS) (TACC, n.d.-b).

- Frontera GPU queue: Quadro RTX 5000 GPUs for inference benchmarks (TACC, n.d.-c).

Data Assets & Case Studies:

| Corpus | Source | Size | Rationale |
| --- | --- | --- | --- |
| EAR clauses | BIS PDF/HTML Parts 734–746 (BIS, n.d.-a) | ~4 GB | Clause-level semantics and semantics changes |
| BIS Entity List | BIS Supplement 4 (BIS, n.d.-b) | ~80 MB | Denied-party identification |
| NSF JSR-22-08 cases | NSF Research Security Program solicitation (NSF, 2023) | 0.7 MB | Real-world enforcement scenarios |
| JASON Fundamental Research | JASON Report JSR-19-2I, December 6, 2019 (JASON, 2019) | PDF | Policy context on research-security integrity |
| Public foreign-influence logs | VT & Harvard compliance archives | ~1 MB | Negative/control examples |

Methodology & Work Plan:

Phase A – Corpus Curation (Q3 2025)

- Web Crawler: Incrementally scrape EAR paragraphs; SHA-256 hash each version; index Federal Register citations (BIS, n.d.-a).

- Case Parsing: Structure NSF cases into JSON with actor/action/outcome fields (NSF, 2023).

Phase B – Knowledge Graph (Q4 2025)

- Ontology Design: Define ECCN, entities, exceptions, and activities using Jena’s OntModel API (The Apache Software Foundation, n.d.).

- Jena TDB2 Store: Load > 1 million triples into Jena TDB2 for ACID, disk-backed storage (The Apache Software Foundation, n.d.).

- Fuseki SPARQL Endpoint: Serve SPARQL 1.1 Query/Update via Fuseki2 for interactive and batch querying (The Apache Software Foundation, n.d.).

- Inference & Reasoning: Use Jena’s rule-based reasoner and OWL/RDFS support to precompute entailments (The Apache Software Foundation, n.d.).

- Benchmarking: Measure red-flag query latency (< 1 s on DAL; project 10× faster on TACC).

Phase C – LLM Fine-Tuning (Q1 2026)

- Legal-BERT Pre-Train: On 4 GB EAR text; pilot on DAL A40s; full run on 64 × GH200 nodes (~ 4 000 GPU-hrs.) (The Apache Software Foundation, n.d.; Hu et al., 2024).

- QLoRA+LoRI: Apply low-rank adapters to freeze base weights and mitigate forgetting (Hu et al., 2024).

Phase D – RAG Integration (Q2 2026)

- RAG Pipeline: Fuse KG triples + clause text into LLM; optimize for < 500 ms responses on Vista (Rogers, 2024).

Phase E – Evaluation (Q3 2026)

- Benchmark: 500 QA items from NSF cases + 100 synthetic edge cases; double-annotated (κ ≥ 0.8).

- Metrics: Grounded accuracy (NLLP-24; Johnson, 2024); evaluator consistency (GroUSE; Muller et al., 2025).

Phase F – Explainability & Release (Q4 2026)

- CoT Logging: Record counterfactual chains for transparency (Reuters, 2025).

- Open Science: Release CC-BY corpus and KG on Figshare; code & model cards on GitHub; two open-access papers.

HPC Requirements & Justification:

| Phase | System | GPUs | GPU/CPU hrs. | Justification |
| --- | --- | --- | --- | --- |
| A | DAL CPU | — | 50 | Crawling & parsing |
| B | DAL A40 | 1 A40 | 200 | KG loading & rule benchmarking |
| C | Vista GH200 | 64 GH200 | 4 000 | LLM QLoRA fine-tune |
| D | Vista GH200 | 32 GH200 | 1 500 | RAG tuning & latency tests |
| E | Frontera Quadro5000 | 8 GPUs | 500 | Benchmark inference |
| F | TACC Ranch storage | — | — | Versioned corpus snapshots |

Total ≈ 6,200 GPU-hrs; aligns with a mid-scale TACC Research allocation (TACC, n.d.-d).

Key Technical Challenge:

Catastrophic Forgetting when fine-tuning on ~ 5 GB regulatory text risks loss of general reasoning (Hu et al., 2024). Mitigations:

- QLoRA+LoRI Adapters: Freeze 95 % of parameters; train low-rank deltas (Hu et al., 2024).

- Curriculum: General → legal → export-control with replay.

- RAG Grounding: Anchor answers in KG facts reduces hallucinations by ≥ 30 % (Rogers, 2024).

Community Impact & Broader Applications:

- Compliance Offices: Automated QA for grants & travel approvals.

- SMEs & SBIR: Streamlined export-license pre-screening.

- Policy Researchers: Versioned corpus enables reproducible security studies.

- Future: Extend to IRB/IACUC/IBC using the same modular pipeline.

Planned Publications & Open Science Requirements

- Grounded Compliance QA: Lays out Jena-based KG-LLM design, dataset versioning, and grounding metrics; target Cultural Analytics (Johnson, 2024; Muller et al., 2025).

- Explainable Regulatory LLMs: Presents validation results, latency benchmarks, and compliance use-cases; target Safety Science.

All code, models (MIT), and data (CC-BY) will be released on GitHub and Figshare per NSF and TACC open-science mandates (National Science Foundation, 2023; Reuters, 2025).

Next Steps:

- DAL POC Launch (May 2025): Deploy crawler & Jena KG loader; collect pilot metrics.

- TACC Startup Proposal (July 2025): Request 200 node-hrs. (Stampede 3) & 300 GPU-hrs. (Vista) for extended benchmarks.

- TACC Research Allocation (Q1 2026): Finalize resource justification and performance plots.

References:

Bureau of Industry and Security. (n.d.-a). Export Control Basics. Retrieved April 2025, from https://www.bis.doc.gov/index.php/all-articles/25-compliance-a-training/export-administration-regulations-training/1602-export-control-basics.

Bureau of Industry and Security. (n.d.-b). Entity List. Retrieved April 2025, from https://www.bis.doc.gov/index.php/policy-guidance/lists-of-parties-of-concern/entity-list.

Hu, W., Wang, Y., Smith, J., & Lee, H. (2024). LoRA learns less and forgets less. arXiv preprint arXiv:2405.09673v2. https://arxiv.org/abs/2405.09673.

JASON. (2019, December 6). Fundamental Research Security (JSR-19-2I). JASON. https://www.nsf.gov/news/special_reports/jasonsecurity/JSR-19-2IFundamentalResearchSecurity_12062019FINAL.pdf.

Johnson, L. (2024). Measuring the groundedness of legal question-answering systems. In Proceedings of NLLP 2024 (pp. 123–134). Association for Computational Linguistics. https://aclanthology.org/2024.nllp-1.14/.

Muller, S., Loison, A., Omrani, B., & Viaud, G. (2025). GroUSE: A benchmark to evaluate evaluators in grounded question answering. In Proceedings of the 31st International Conference on Computational Linguistics (pp. 4510–4534). Association for Computational Linguistics. https://aclanthology.org/2025.coling-main.304/.

National Science Foundation. (2023). Research program on research security (JSR-22-08) [PDF]. https://nsf-gov-resources.nsf.gov/2023-03/JSR-22-08%20NSF%20Research%20Program%20on%20Research%20Security_03152023_FINAL_1.pdf.

National Science Foundation. (2023). National Artificial Intelligence Research Resource Pilot. Retrieved April 2025, from https://www.nsf.gov/focus-areas/artificial-intelligence/nairr.

Reuters. (2025, April 23). Balancing innovation and caution: How lawyers should integrate AI into legal practice. Reuters. https://www.reuters.com/legal/legalindustry/balancing-innovation-caution-how-lawyers-should-integrate-ai-into-legal-practice-2025-04-23/.

Rogers, R. (2024, June 14). Reduce AI hallucinations with this neat software trick. Wired. https://www.wired.com/story/reduce-ai-hallucinations-with-rag/.

Sun, J., Luo, Z., & Li, Y. (2025). A Compliance Checking Framework Based on Retrieval Augmented Generation. Association for Computational Linguistics. https://aclanthology.org/2025.coling-main.178/.

The Apache Software Foundation. (n.d.). Apache Jena: A free and open-source Java framework for RDF and SPARQL. Retrieved April 2025, from https://jena.apache.org/getting_started/.

The Apache Software Foundation. (n.d.). TDB2: A native RDF store for Apache Jena. Retrieved April 2025, from https://jena.apache.org/documentation/tdb2/.

The Apache Software Foundation. (n.d.). Apache Jena ARQ: SPARQL processor for Jena. Retrieved April 2025, from https://jena.apache.org/documentation/query/.

The Apache Software Foundation. (n.d.). Fuseki: Jena SPARQL server. Retrieved April 2025, from https://jena.apache.org/documentation/fuseki2/.

University of Texas at Tyler. (n.d.). Data Analytics Lab. Retrieved April 2025, from https://www.uttyler.edu/academics/colleges-schools/business/computer-science/data-analytics-lab/.

Texas Advanced Computing Center. (n.d.-a). Vista. Retrieved April 2025, from https://tacc.utexas.edu/systems/vista/.

Texas Advanced Computing Center. (n.d.-b). Stampede3 user guide. Retrieved April 2025, from https://docs.tacc.utexas.edu/hpc/stampede3/.

Texas Advanced Computing Center. (n.d.-c). Frontera user guide. Retrieved April 2025, from https://docs.tacc.utexas.edu/hpc/frontera/.

Texas Advanced Computing Center. (n.d.-d). Allocations. Retrieved April 2025, from https://tacc.utexas.edu/use-tacc/allocations/.