# Path Variants by Risk/Resourcing

{
  "variants": [
    {
      "tier": "Low-Risk / Compute-Light",
      "dal_required": false,
      "models": {
        "generator": "LED/T5-small summarizer",
        "reranker": "LegalBERT",
        "option": "Mistral 7B QLoRA (optional, single GPU)"
      },
      "kg": {
        "ontology": "EAR v1",
        "reasoning": [
          "none",
          "RDFS"
        ],
        "storage": "Jena TDB2"
      },
      "retrieval": {
        "type": "BM25 + optional FAISS",
        "filters": [
          "entity type",
          "date"
        ],
        "fusion": "RRF"
      },
      "explainability": [
        "KG lineage paths",
        "source snippets",
        "scores"
      ],
      "timeline_weeks": 6,
      "tasks": [
        "Finalize corpus + snapshots",
        "Freeze shapes, export profiles + hashes",
        "Hybrid retrieval (BM25 base), add entity/date filters",
        "RAG endpoint with lineage + source scores",
        "Evaluation: hit@k, latency P95, attribution score",
        "Draft manuscript (methods, system, results)"
      ],
      "acceptance": [
        "Deterministic corpora",
        "Latency P95 < 1500ms",
        "Attribution \u2265 baseline"
      ],
      "gpt5_prompts": [
        "Implement BM25 retriever with entity/date filters (earCrawler/rag/retriever.py) and tests.",
        "Add lineage emission in API responses (service/api_server/routers/entities.py)."
      ]
    },
    {
      "tier": "Moderate-Risk / Single-GPU",
      "dal_required": false,
      "models": {
        "generator": "Mistral 7B QLoRA",
        "embeddings": "E5-legal-base",
        "reranker": "LegalBERT"
      },
      "kg": {
        "ontology": "EAR v1",
        "reasoning": [
          "RDFS",
          "OWL Mini"
        ],
        "storage": "Jena TDB2"
      },
      "retrieval": {
        "type": "Hybrid BM25 + dense",
        "fusion": "RRF",
        "cache": "feature+snippet"
      },
      "explainability": [
        "KG path grounding",
        "reranker rationales"
      ],
      "timeline_weeks": 8,
      "tasks": [
        "Dense index build + hybrid fusion",
        "QLoRA adapter fine-tune on curated Q/A",
        "SPARQL tool-use for grounding",
        "Evaluation sweeps: retrieval + QA accuracy",
        "Manuscript ablations: dense vs hybrid vs BM25"
      ],
      "acceptance": [
        "QA EM improves \u2265 X%",
        "Retrieval nDCG@10 \u2265 baseline",
        "P95 < 2000ms"
      ],
      "gpt5_prompts": [
        "Add dense indexing and fusion policy with tests (earCrawler/rag/retriever.py).",
        "Wire QLoRA trainer configs and smoke eval (earCrawler/agent/mistral_agent.py)."
      ]
    },
    {
      "tier": "High-Risk / DAL-HPC",
      "dal_required": true,
      "models": {
        "generator": "Llama 3.1 70B QLoRA/LoRA",
        "embeddings": "E5-large-legal"
      },
      "kg": {
        "ontology": "EAR v1",
        "reasoning": [
          "OWL Mini"
        ],
        "storage": "TDB2 inference service"
      },
      "retrieval": {
        "type": "Hybrid + learned reranking",
        "fusion": "weighted",
        "cache": "embedding+snippet"
      },
      "explainability": [
        "counterfactual grounding",
        "path saliency"
      ],
      "timeline_weeks": 12,
      "tasks": [
        "HPC job templates + data staging",
        "Multi-epoch QLoRA with evaluation checkpoints",
        "Large-scale indexing + canary/perf dashboards",
        "Manuscript large-scale results + error analysis"
      ],
      "acceptance": [
        "Significant QA gains vs moderate tier",
        "Stable latency under load",
        "Reproducible runs on DAL"
      ],
      "gpt5_prompts": [
        "Generate SLURM/TACC job templates and dataset staging scripts.",
        "Add large-scale evaluation harness with exportable tables."
      ]
    }
  ]
}